# SPFM

Developer Backlog & Build Order

SOURCE OF TRUTH - IMPLEMENTATION BACKLOG

Shield Security Doors

Version 1.0  |  October 15, 2026

Developer directive Build the tickets in the order listed. Do not substitute generic project-management or job-costing features for the financial workflows defined here. If a behavior is not specified, ask before inventing it. Demonstrate each checkpoint in the deployed test environment before moving to the next phase.

Companion document: SPFM Design & Product Requirements - Source of Truth

# 1. How to use this backlog

This backlog converts the approved SPFM product design into an ordered implementation plan. Each ticket has a specific business purpose, required behavior, and acceptance criteria. The sequence is intentional: later tickets depend on the domain model, QuickBooks synchronization, project linking, and financial calculation foundation established earlier.

Definition of done A ticket is not complete because a screen exists. It is complete only when its acceptance criteria work with persisted data in the deployed test environment and the result is consistent after refresh/reopen.

## Non-negotiable product rules

QuickBooks is the accounting system of record; SPFM must minimize duplicate financial data entry.

SPFM organizes financial activity around Projects and adds operational facts/decisions QuickBooks does not know, especially shipment and recognition state.

The Work Queue is the operational home and must show specific financial decisions or follow-up, not generic tasks.

Shipment is the approved operational trigger for the revenue-recognition workflow; pre-shipment receipts may remain deferred.

Partial shipments require explicit allocation or a deterministic allocation rule; the system must not silently guess.

Manual job-costing fields (labor, subcontractor cost, overhead, gross-margin calculator) are not part of the core Alpha workflow.

Door configuration, pricing and weight calculators are separate products and are outside this backlog.

# 2. Build sequence at a glance

| Phase | Objective | Tickets |
| --- | --- | --- |
| Phase 0 | Realignment and data model | Tickets 1-3 |
| Phase 1 | QuickBooks foundation and project linking | Tickets 4-6 |
| Phase 2 | Project financial workspace | Tickets 7-10 |
| Phase 3 | Recognition and partial-shipment workflows | Tickets 11-14 |
| Phase 4 | Work Queue, A/R, exceptions and overrides | Tickets 15-18 |
| Phase 5 | Financial review, reporting, migration and archive | Tickets 19-22 |
| Phase 6 | Real-project validation and internal Alpha release | Tickets 23-24 |

# 3. Detailed coding tickets

## Ticket 1: Freeze the current wrong-direction workflow and preserve reusable shell

Phase 0 - Realignment  |  Dependencies: None

Purpose. Prevent additional development from deepening the manual job-costing architecture while preserving useful authentication, navigation, styling and project-shell work.

Required behavior / scope

Create a branch/tag of the current prototype before realignment so existing work is recoverable.

Remove or hide from the primary workflow: manual doors/hardware unit cost/unit price, labor cost, subcontractor cost, other direct cost, overhead and gross-margin/net-profit calculation screens.

Keep authentication/account shell, reusable layout components, projects navigation/search shell, and any generic API/data infrastructure that does not conflict with the approved product model.

Replace the current Overview entry point with a placeholder Work Queue route that later tickets will populate.

Acceptance criteria

PASS: User no longer lands in a gross-margin/job-costing dashboard.

PASS: Current prototype can still be recovered from source control.

PASS: Authentication and basic navigation continue to work.

PASS: Primary navigation includes Work Queue, Projects and Financial Review (Financial Review may be disabled until Ticket 19).

Implementation note Do not spend time polishing replacement screens yet; this ticket is a controlled reset.

## Ticket 2: Implement the SPFM domain model and database migrations

Phase 0 - Realignment  |  Dependencies: Ticket 1

Purpose. Establish a data model that represents the approved financial workflow before more UI is built.

Required behavior / scope

Create/confirm entities for Project, QuickBooksEntityLink, Shipment, ShipmentAllocation, RecognitionDecision, ManualOverride, AccountingPeriod/FinancialReview, and ProjectStatus metadata.

Project must support stable internal ID, display/project number, customer reference, contract basis reference, lifecycle status, created/updated timestamps and archive eligibility state.

QuickBooksEntityLink must support source type, QuickBooks source ID, source company/realm identifier, sync timestamps and link status.

Shipment must support shipment date, status, full/partial indicator, optional note/reference and persisted allocation data.

RecognitionDecision and ManualOverride must preserve decision date, accounting period/effective date, amount where applicable, reason/context, actor and timestamp.

Use migrations; do not rely on ephemeral/in-memory state.

Acceptance criteria

PASS: Database migrations create the required schema from a clean environment.

PASS: A project can be created and persisted with linked placeholder source records and shipment/decision records.

PASS: All IDs and relationships survive application restart/redeploy against the configured database.

PASS: No core financial metric is stored only as an editable user-entered field when it can be derived from source transactions and SPFM decisions.

## Ticket 3: Create a financial calculation service with explicit formulas

Phase 0 - Realignment  |  Dependencies: Ticket 2

Purpose. Centralize the project financial calculations so every screen and workflow uses the same rules.

Required behavior / scope

Implement a backend/service-layer calculation for Contract Value, Invoiced, Remaining to Invoice, Collected, Accounts Receivable, Deferred Revenue and Recognized Revenue.

Inputs must come from linked source records plus persisted shipment/recognition decisions and explicit overrides.

Define clear handling for credits/negative transactions if encountered; if not implemented in Alpha, flag them as exceptions rather than miscalculate.

Expose a single project-financial-summary API contract used by the Project page and Work Queue.

Add automated unit tests for the core arithmetic and at least the scenarios: no invoices, invoiced/unpaid, paid before shipment, full shipment, partial shipment, fully paid/fully recognized.

Acceptance criteria

PASS: Given the same source records and decisions, all consumers receive the same financial summary.

PASS: Pre-shipment collection does not automatically increase Recognized Revenue.

PASS: A/R equals unpaid invoiced balance under the implemented source-record rules.

PASS: Test suite covers the approved baseline scenarios and passes in CI/local developer workflow.

## Ticket 4: Implement QuickBooks connection and read-only authentication

Phase 1 - QuickBooks Foundation  |  Dependencies: Tickets 2-3

Purpose. Make QuickBooks a foundational data source rather than a Phase 2 add-on.

Required behavior / scope

Implement the Intuit/QuickBooks OAuth connection required for the Shield company file/environment.

Store refresh/access credentials securely using environment/secret storage appropriate to the deployment.

Provide connection state in the application (connected, expired/error, last successful sync).

Alpha scope is read-only from QuickBooks unless a later approved ticket explicitly requires a write-back.

Handle token expiration/re-authentication without corrupting project data.

Acceptance criteria

PASS: Authorized user can connect the designated QuickBooks company.

PASS: Connection persists across browser sessions and application restarts according to token rules.

PASS: Expired/invalid authorization produces a clear reconnect state, not a silent failure.

PASS: No manual financial entry is required merely because QuickBooks is connected.

## Ticket 5: Synchronize core QuickBooks records

Phase 1 - QuickBooks Foundation  |  Dependencies: Ticket 4

Purpose. Import the minimum source records needed to construct the project financial picture.

Required behavior / scope

Sync Customers, accepted Estimates/Proposals (or the available QuickBooks equivalent used as contract basis), Invoices and Payments.

Preserve QuickBooks IDs, document numbers, dates, amounts, customer references, status and last-modified/sync metadata.

Make synchronization idempotent: rerunning sync updates existing source records rather than duplicating them.

Capture sync errors at record/batch level and expose them for troubleshooting.

Do not yet attempt broad accounting-object coverage outside the minimum Alpha data set.

Acceptance criteria

PASS: Running sync twice does not create duplicate source records.

PASS: A known QuickBooks customer, estimate/proposal, invoice and payment can be located by their QuickBooks identifiers after sync.

PASS: Updated QuickBooks amounts/statuses are reflected after a subsequent sync.

PASS: Sync errors are visible to the developer/admin and do not silently drop data.

## Ticket 6: Build project creation/linking around QuickBooks records

Phase 1 - QuickBooks Foundation  |  Dependencies: Ticket 5

Purpose. Create the core SPFM Project by grouping the accepted contract basis and related financial records without re-keying them.

Required behavior / scope

Allow creation of a Project by selecting an accepted estimate/proposal or other approved contract-basis record from synchronized QuickBooks data.

Automatically associate clearly related invoices/payments where deterministic.

Where a relationship is ambiguous, create an unresolved matching state for later Work Queue resolution rather than guessing.

Allow manual linking/unlinking by an authorized internal user with traceable context.

Project identity may include an SPFM display name/project number independent of QuickBooks document numbers.

Acceptance criteria

PASS: User can create a Project from a synchronized QuickBooks contract-basis record without typing the financial amount.

PASS: Linked invoices/payments appear on the Project after creation.

PASS: Ambiguous records remain visibly unresolved and are not silently assigned.

PASS: Closing and reopening the Project preserves all source links.

## Ticket 7: Rebuild the Projects list around financial attention states

Phase 2 - Project Financial Workspace  |  Dependencies: Ticket 6

Purpose. Make the Projects workspace useful for finding projects and understanding financial completeness, not gross margin.

Required behavior / scope

Retain search and basic filters from the prototype where reusable.

Replace margin/cost columns with concise fields such as Project, Customer, Contract Value, A/R, Recognition State, Financial/Attention Status and Last Updated.

Provide filters for active/closed/archived, unpaid A/R, unresolved decisions and recognition incomplete.

Each row opens the Project page.

Do not add broad analytics or advanced admin controls in Alpha.

Acceptance criteria

PASS: User can find a project by name, customer or project number.

PASS: An unpaid project is visually distinguishable from a fully paid project.

PASS: A project with unresolved recognition/matching issues is visibly flagged.

PASS: No manual profitability metric is required to use the Projects list.

## Ticket 8: Build the Project financial summary header

Phase 2 - Project Financial Workspace  |  Dependencies: Tickets 3, 6

Purpose. Allow a user to understand a project’s financial position in roughly one minute.

Required behavior / scope

At the top of the Project page show Customer, Project identity, lifecycle status and contract basis.

Show calculated: Contract Value, Invoiced, Remaining to Invoice, Collected, Accounts Receivable, Deferred Revenue and Recognized Revenue.

Values must come from the shared calculation service, not editable UI fields.

Provide source/refresh context such as last QuickBooks sync and any unresolved-data warning that affects accuracy.

Acceptance criteria

PASS: Opening a linked project immediately displays all seven core financial metrics.

PASS: Refreshing/reopening produces the same values from persisted/source data.

PASS: If a required source link is unresolved, the page clearly indicates that the summary may be incomplete rather than fabricating a total.

## Ticket 9: Add linked QuickBooks activity to the Project page

Phase 2 - Project Financial Workspace  |  Dependencies: Ticket 8

Purpose. Give the user transparent access to the source transactions behind the project totals.

Required behavior / scope

Add sections/tabs for Contract Basis, Invoices and Payments.

Show document number, date, status, amount, open balance where available, and QuickBooks source identifier/link if practical.

Data is read-only in Alpha unless linking action is specifically required.

Provide a clear indication of unmatched/ambiguous source records associated with the customer/project context.

Acceptance criteria

PASS: User can reconcile each displayed financial summary amount to the underlying synchronized documents.

PASS: Invoice/payment lists survive refresh and match the last successful sync.

PASS: Unmatched/ambiguous activity is visibly separated from confirmed linked activity.

## Ticket 10: Add project persistence, reopen/edit behavior and status lifecycle

Phase 2 - Project Financial Workspace  |  Dependencies: Tickets 8-9

Purpose. Ensure SPFM can be used as an operational system over time, not as a one-session calculator.

Required behavior / scope

Persist project identity, source links, shipment state, decisions, overrides and lifecycle status.

Allow safe editing of SPFM-owned fields while keeping QuickBooks-owned financial fields read-only.

Support lifecycle states at minimum: Active/Open, Closed, Archived (plus any technical draft state genuinely needed).

On reopen, recalculate derived metrics from current source data + persisted SPFM decisions.

Acceptance criteria

PASS: Create/open/edit/close/reopen workflow works without data loss.

PASS: QuickBooks-owned values cannot be overwritten by typing into SPFM.

PASS: Changing an SPFM-owned field persists and appears after reload.

PASS: Closed projects remain available until archive rules are satisfied.

## Ticket 11: Implement shipment entry and full-shipment workflow

Phase 3 - Recognition & Shipments  |  Dependencies: Ticket 10

Purpose. Add the operational fact QuickBooks does not know and use it to drive revenue recognition.

Required behavior / scope

Add Shipment section to Project page with ability to record shipment date, status, full/partial indicator and optional reference/note.

For a simple full shipment with no ambiguity, allow the recognition engine to determine the recognized amount according to the approved project value/period rule.

Persist shipment history; do not replace prior shipment records when additional shipments occur.

Changing/correcting a shipment must either be traceable or handled via an explicit correction/override path.

Acceptance criteria

PASS: User can record a full shipment and see it after reopen.

PASS: Full shipment updates Recognized/Deferred values according to the defined recognition rules.

PASS: Pre-shipment receipts remain deferred until the relevant shipment exists.

PASS: Shipment date/effective period is available to later Financial Review.

## Ticket 12: Implement deferred-versus-recognized revenue engine

Phase 3 - Recognition & Shipments  |  Dependencies: Ticket 11

Purpose. Make the central SPFM accounting workflow deterministic where possible and explicit where judgment is required.

Required behavior / scope

Calculate deferred and recognized revenue from linked financial activity plus shipment/recognition facts.

Cash receipt alone must not cause recognition before the relevant shipment trigger.

For straightforward fully shipped projects, recognition should occur without redundant manual steps where the rule is deterministic.

If source data or shipment context is insufficient, return a specific unresolved reason that can become a Work Queue item.

Keep recognition decisions/effective dates traceable.

Acceptance criteria

PASS: Paid-before-shipment project shows collected cash but zero/appropriate recognized revenue and corresponding deferred amount.

PASS: Recording the applicable shipment moves the appropriate value from deferred to recognized.

PASS: Recognition results remain identical after refresh/reopen.

PASS: Ambiguous situations produce an explicit unresolved state instead of an arbitrary answer.

## Ticket 13: Build partial-shipment allocation workflow

Phase 3 - Recognition & Shipments  |  Dependencies: Ticket 12

Purpose. Handle the primary non-trivial case that motivated SPFM: a project ships in stages and only the shipped portion should be recognized.

Required behavior / scope

When a Shipment is marked partial, open a purpose-built allocation interface.

Allow the user to allocate a value/percentage of project/contract performance to the shipment, subject to validation against remaining allocable value.

Show previously recognized value, proposed allocation, remaining deferred/unallocated value and resulting financial state before save.

Persist each shipment allocation separately so multiple partial shipments can accumulate.

Prevent total allocated/recognized project value from exceeding the approved contract basis unless an explicit override is recorded.

Acceptance criteria

PASS: Partial shipment cannot be finalized without a valid allocation unless a deterministic allocation rule has been approved and implemented.

PASS: Saving a partial allocation updates Recognized and Deferred values immediately.

PASS: A second partial shipment recognizes only additional allocated value and preserves the first shipment.

PASS: Invalid over-allocation is blocked with a clear validation message.

## Ticket 14: Add recognition-period/effective-date decision handling

Phase 3 - Recognition & Shipments  |  Dependencies: Tickets 12-13

Purpose. Support period-close accuracy when shipment and accounting timing require an explicit effective recognition month/date.

Required behavior / scope

Persist recognition effective date/accounting period for recognition events/decisions.

Default to the deterministic shipment date/period where appropriate, but allow an explicit decision path when the rule requires human confirmation.

Changes to an effective period must be traceable and must not silently rewrite prior history.

Expose recognition events by period for Financial Review.

Acceptance criteria

PASS: Each recognized amount can be associated with an effective accounting period/date.

PASS: Project financial summary can report total recognized while Financial Review can segment recognition by period.

PASS: Changing a period through an approved correction path preserves who/when/why.

## Ticket 15: Build the Work Queue framework and make it the home screen

Phase 4 - Work Queue & Exceptions  |  Dependencies: Tickets 12-14

Purpose. Create the operational center of SPFM: a short list of real financial decisions or follow-up that require action.

Required behavior / scope

Home route displays Work Queue, not profitability analytics.

Derive/generate queue items from unresolved system states rather than requiring users to create generic tasks.

Each item must include Project, issue type, concise explanation, relevant amount/context, age/date and a single primary action.

Clicking the primary action opens the specific resolution workflow for that issue, not a generic project drawer.

Queue item disappears only when the underlying issue is resolved.

Implement basic ownership/snooze only if required to operate the Alpha; otherwise defer.

Acceptance criteria

PASS: At least the issue types from Tickets 16-18 can appear automatically in the queue.

PASS: Resolving the underlying issue removes the item after refresh.

PASS: Merely opening/viewing an item does not mark it resolved.

PASS: Home screen contains no gross-margin dashboard dependency.

## Ticket 16: Add unmatched/ambiguous QuickBooks record resolution

Phase 4 - Work Queue & Exceptions  |  Dependencies: Ticket 15

Purpose. Prevent SPFM from silently assigning uncertain accounting activity to the wrong project.

Required behavior / scope

Generate a Work Queue item when a synchronized invoice/payment/contract-basis record cannot be confidently linked to a project.

Provide a specific resolution screen to link the record to an existing project, create/link a new project where appropriate, or explicitly mark it non-project/ignored with reason.

Persist the resolution and remove the ambiguity from future syncs unless the source record materially changes.

Make manual unlink/reassignment traceable.

Acceptance criteria

PASS: A deliberately ambiguous test record appears in Work Queue.

PASS: User can resolve it to the correct project and the project financial summary updates.

PASS: The item does not reappear on the next sync unless the source relationship changes.

PASS: No record is auto-assigned when confidence/rules are insufficient.

## Ticket 17: Add Accounts Receivable and collections attention workflow

Phase 4 - Work Queue & Exceptions  |  Dependencies: Tickets 5, 15

Purpose. Keep unpaid balances visible in project context and surface collection attention without turning SPFM into a CRM.

Required behavior / scope

Calculate/display open A/R from linked invoices/payments.

Identify overdue/unpaid invoices using available due-date/status data.

Generate a Work Queue item when the approved collections condition is met.

Resolution workflow should allow review of source invoice/payment context and record an SPFM follow-up status/note only if needed; do not duplicate QuickBooks receivable balances.

Unpaid balances must prevent auto-archive.

Acceptance criteria

PASS: Project with an unpaid invoice shows accurate A/R and overdue state.

PASS: Qualifying overdue balance appears in Work Queue.

PASS: Receipt of payment in QuickBooks clears/reduces the A/R after sync.

PASS: Project cannot auto-archive while A/R remains greater than zero.

## Ticket 18: Implement explicit overrides and correction audit trail

Phase 4 - Work Queue & Exceptions  |  Dependencies: Tickets 12-17

Purpose. Allow exceptional financial situations to be resolved without corrupting source-of-truth data or hiding judgment.

Required behavior / scope

Create a controlled override/correction action for approved SPFM-derived decisions (for example recognition allocation/effective period), not for editing QuickBooks documents.

Require reason/context and record actor/timestamp, prior value and new value where applicable.

Display active overrides/corrections on the Project page.

Ensure calculations consume the approved override consistently.

Do not implement a broad admin-edit-anything interface.

Acceptance criteria

PASS: User cannot silently overwrite a derived financial value.

PASS: Approved override changes the resulting calculation and persists.

PASS: Project page shows that an override exists and why.

PASS: Original source transaction remains unchanged.

## Ticket 19: Build Accounting Period / Financial Review workspace

Phase 5 - Review, Reporting & Archive  |  Dependencies: Tickets 14-18

Purpose. Provide a controlled process for confirming period readiness before accounting close.

Required behavior / scope

Create a Financial Review workspace organized by accounting period/month.

Show recognition events, deferred balances and unresolved issues that affect the selected period.

Block or clearly flag period completion when material unresolved queue items/decisions affect that period.

Allow a period review status (Open/In Review/Complete or similarly minimal states) with reviewer/timestamp.

Aggregate from project-level source/decision data rather than maintaining a separate manual ledger.

Acceptance criteria

PASS: User can select a period and see the projects/recognition activity relevant to it.

PASS: An unresolved recognition/partial-shipment issue affecting the period is visible and prevents a false clean-close state.

PASS: Completing review is persisted with reviewer and timestamp.

PASS: Project changes that materially affect an already-reviewed open period are reflected or flagged.

## Ticket 20: Generate accountant-ready period reporting/export

Phase 5 - Review, Reporting & Archive  |  Dependencies: Ticket 19

Purpose. Give Shield/accounting staff a concise output of the financial decisions SPFM is managing.

Required behavior / scope

Provide an export/report for a selected period summarizing recognized revenue events, deferred revenue balances, relevant project identifiers and explicit adjustments/overrides.

Include enough source-document references to reconcile back to QuickBooks.

CSV and/or PDF/XLSX format is acceptable for Alpha/V1 depending on implementation cost; choose the simplest reliable format after approval.

Report must be reproducible from persisted source data and decisions.

Acceptance criteria

PASS: User can generate a report for a selected period.

PASS: Report totals reconcile to the Financial Review workspace.

PASS: Each material line can be traced to a project and source/recognition context.

PASS: Re-running the report without data changes produces the same totals.

## Ticket 21: Implement historical project migration/linking workflow

Phase 5 - Review, Reporting & Archive  |  Dependencies: Tickets 6, 12-19

Purpose. Allow SPFM to become useful immediately without requiring all projects to originate after go-live.

Required behavior / scope

Provide a pragmatic way to create/link projects from older synchronized QuickBooks records.

Allow entry of missing historical shipment/recognition context where QuickBooks cannot supply it.

Flag incomplete historical states rather than forcing fabricated precision.

Provide a simple migration status so partially migrated projects can be distinguished from current fully managed projects.

Acceptance criteria

PASS: At least one historical Shield project can be linked from older QuickBooks records.

PASS: User can record necessary historical shipment/recognition facts and reach a coherent financial state.

PASS: Incomplete migration remains visibly flagged until resolved.

PASS: Historical records use the same financial calculation service as current projects.

## Ticket 22: Implement project close and 7-day auto-archive eligibility

Phase 5 - Review, Reporting & Archive  |  Dependencies: Tickets 10, 17-19

Purpose. Keep active financial work visible while automatically clearing truly complete projects from day-to-day attention.

Required behavior / scope

A project becomes archive-eligible only when it is Closed, fully paid (A/R = 0), fully recognized (no deferred/unrecognized balance under the approved rules), and has no unresolved material decisions.

Apply a 7-day delay after the project first satisfies all eligibility conditions.

If the project becomes ineligible during the delay, reset/cancel archive eligibility.

Archived projects remain searchable and can be viewed; restore/unarchive can be deferred unless operationally necessary.

Acceptance criteria

PASS: Closed + paid + fully recognized project does not archive immediately.

PASS: After 7 days of continuous eligibility it becomes Archived automatically or through a scheduled internal job.

PASS: Any unpaid balance or unresolved recognition issue prevents archival.

PASS: Archived project remains accessible by search/history.

## Ticket 23: Run real-project end-to-end validation against Shield data

Phase 6 - Alpha Validation  |  Dependencies: Tickets 4-22

Purpose. Prove the application solves the actual SPFM workflow before expanding scope or polishing secondary features.

Required behavior / scope

Select at least 2-3 real or sanitized representative Shield projects covering: paid-before-shipment, fully shipped/recognized, partial shipment, and unpaid A/R where possible.

Run QuickBooks sync, project linking, shipment entry, recognition, Work Queue resolution, reopen/edit and Financial Review.

Compare core metrics to source QuickBooks records and the expected accounting treatment.

Log defects as blocking/non-blocking and fix all blocking financial correctness issues before Alpha release.

Acceptance criteria

PASS: Every required Alpha flow works on representative real data without manual re-keying of QuickBooks amounts.

PASS: Core financial metrics reconcile to the test evidence.

PASS: Partial shipment and pre-shipment-cash scenarios behave as designed.

PASS: No blocker remains that could cause materially wrong recognition or A/R presentation.

## Ticket 24: Deploy the usable internal Alpha and freeze nonessential scope

Phase 6 - Alpha Validation  |  Dependencies: Ticket 23

Purpose. Put the real end-to-end financial workflow into Shield’s hands quickly and prevent feature creep before operational feedback.

Required behavior / scope

Deploy the validated build to the agreed internal environment with production-like database persistence and secure configuration.

Provide minimal operational logging for auth, sync and calculation/workflow errors.

Create a short release note listing implemented workflows and known limitations.

Defer advanced dashboards, granular permissions, mobile polish, broad analytics, generic CRM/project management, full document management and extensive admin tooling until real Alpha usage justifies them.

Acceptance criteria

PASS: Shield can sign in and execute the approved Alpha workflow in the deployed environment.

PASS: Data persists across deployments according to the hosting/database setup.

PASS: QuickBooks connection/sync errors are diagnosable.

PASS: The release is explicitly labeled Alpha with a known-limitations list and no unresolved core financial correctness blocker.

# 4. Required demo checkpoints

Checkpoint A - after Ticket 6 Demonstrate QuickBooks connection, sync and creation/linking of one Project from real or representative QuickBooks records. No manual re-keying of contract/invoice/payment amounts.

Checkpoint B - after Ticket 10 Demonstrate Project list + Project page showing contract, invoiced, collected, A/R, deferred and recognized values from persisted data; close/reopen without loss.

Checkpoint C - after Ticket 14 Demonstrate paid-before-shipment, full-shipment and partial-shipment recognition scenarios, including persisted allocation and effective period.

Checkpoint D - after Ticket 18 Demonstrate Work Queue generation and resolution for at least unmatched activity, overdue A/R and recognition ambiguity; show explicit override audit trail.

Checkpoint E - after Ticket 22 Demonstrate period Financial Review, export/report, historical migration example and archive eligibility logic.

Checkpoint F - after Ticket 24 Demonstrate the deployed internal Alpha end to end with representative Shield projects.

# 5. Explicitly deferred until after Alpha

Gross-margin/job-costing dashboards and manual labor/subcontractor/overhead costing.

Door configurator, pricing calculator and door-weight calculator integration.

Generic CRM, tasks, activity feed or broad project-management features.

Granular roles/permissions beyond safe internal access.

Advanced analytics dashboards and executive KPI reporting.

Full document-management/file-management subsystem.

Highly polished mobile/responsive UI beyond basic usability.

Extensive administration screens, advanced search/pagination and nonessential customization.

Broad QuickBooks write-back functionality not specifically approved.

Large-scale infrastructure/CI/CD work beyond what is necessary for a safe internal Alpha.

# 6. Final handoff instruction to developer

Build instruction Treat this backlog and the companion SPFM Design & Product Requirements document as the product source of truth. Build in ticket order, demonstrate the required checkpoints, and ask before changing business logic or introducing a new workflow. Reuse existing technical/UI work where it helps, but where the current prototype conflicts with these requirements, these requirements control.